Breakout

Analysis

Nikola Panayotov

# Table of Contents

Table of Contents	1

1 Project description	2

1.1 Problem and intended users	2

1.2 Personal learning goals	2

2 Scope and constraints	2

3 Analysis approach and findings	2

3.1 Research methods to use next	3

3.2 Scope decisions	3

4 Requirement priorities	3

5 Must have requirements	3

6 Quality and optional requirements	4

7 Risks and validation priorities	5

8 Sources	5

# 1 Introduction

This analysis defines the problem, scope and requirements for my Breakout project. My aim is to build a small, playable Windows desktop game while developing my Java and object-oriented programming skills. The main priorities are reliable gameplay, clear feedback and a scope that leaves enough time for testing. Breakout Advice explains the recommended solution and planning.

# 2 Project description

Breakout is a single-player 2D arcade game. The player moves a paddle horizontally to keep a ball in play and destroy a grid of bricks. A session ends when the player clears every brick or loses all three lives. The game includes a start screen, gameplay screen, win screen and game over screen.

## 2.1 Problem and intended users

The project challenge is to turn a familiar game concept into a responsive and understandable application. The player needs predictable ball behaviour, controls that are easy to learn, and visible score and life information. For me as the developer, the challenge is coordinating real-time movement, collisions and game states in a maintainable Java application.

The intended audience is casual players who want a short arcade session, including players with little gaming experience. This audience description comes from the game concept and still needs to be checked through playtesting.

## 2.2 Personal learning goals

I want to improve my Java and object-oriented programming by separating the responsibilities of the ball, paddle, bricks and screens. I also want to learn how a game loop handles movement and input, how collision detection affects gameplay, and how to use testing and feedback to improve a product. Evidence will include the class design, source code, focused tests and a reflection on changes made after feedback.

# 3 Scope and constraints

The first version targets Windows and contains one fixed play area with one brick layout. It uses keyboard controls, a visible score, three lives and restart functionality. The plan is to use Java and LibGDX. Java is already my strongest language, so the technology comparison should consider how much time each option leaves for learning game development.

Multiplayer, a level editor, saved progression, selectable difficulty, additional levels and configurable settings are outside this version. Optional audio must not delay the playable core. Development time is limited by the course schedule, so the Advice document proposes a relative plan that can be aligned with the submission date.

# 4 Analysis approach and findings

The workshop describes analysis as a structured investigation of the context, goals, stakeholders and constraints. For this project, reviewing the game design and initial documents establishes the intended behaviour. A literature review of framework documentation supports the technology comparison in Breakout Advice. These activities do not establish that the game has already passed testing.

| Question | Current finding | Further evidence needed |
| --- | --- | --- |
| What must the player achieve? | Clear every brick before losing three lives. | Observe whether a new player understands the goal from the start screen. |
| What is the minimum viable product? | One complete session with movement, collisions, score, lives and restart. | Demonstrate both endings and a clean restart. |
| Which technology fits the learning goals? | Existing Java knowledge favors a Java solution. | Compare framework support and confirm a working Windows prototype. |
| What creates the greatest technical risk? | Collision response and state resets can make an otherwise simple game unreliable. | Test edge hits, high speeds, life loss and repeated restarts. |

## 4.1 Research methods to use next

Available product analysis can compare how existing brick-breaker games explain controls, display lives and handle restart. I will record the products inspected and observations before using them as evidence. An expert interview with a teacher can check the scope and collision approach. Short peer playtests can check whether the intended audience understands the controls and feedback. These are planned activities, not completed research results.

## 4.2 Scope decisions

Windows and a single level are defined as the baseline. Extra platforms and multiple layouts are deferred. The earlier Analysis proposes a paddle movement “flick” effect, but the current design only describes changing the bounce angle by hit position. Hit-position control is therefore a Should have, while the flick effect is excluded from the first version.

Points per brick and a final ball speed are not yet specified. Before validation, I will record the chosen fixed points value and tune the supported speed through playtesting. The Testing and Risk Analysis notes currently repeat requirements. The acceptance checks below provide a basis for a separate test record with actual results.

# 5 Requirement priorities

Must have requirements define a complete playable version. Should have requirements improve the experience after that core works. Could have features depend on remaining time. Won’t have features are deliberately excluded from this version. The identifiers below replace the earlier M01 to M10 list and retain the original identifiers REQ-01 to REQ-11 for traceability.

# 6 Must have requirements

Each acceptance check describes how to verify the finished game. The checks are planned and do not imply a passing result.

| ID | Requirement | Acceptance check |
| --- | --- | --- |
| REQ-01 | Run as a Java desktop application on Windows. | Launch using the documented setup instructions on the target Windows computer without a blocking error. |
| REQ-02 | Move the paddle left and right with A/D and Left/Right Arrow. | Test each key separately and confirm the matching direction. |
| REQ-03 | Keep the whole paddle inside the play area. | Hold each movement key at the corresponding edge. No part of the paddle leaves the area. |
| REQ-04 | Move the ball automatically during active play. | Start a session and release all controls. The ball continues moving. |
| REQ-05 | Bounce from the top and side walls, paddle and bricks. | Test each surface, including brick side and corner hits. The ball leaves the contact without sticking or repeatedly reversing there. |
| REQ-06 | Remove a brick when the ball hits it. | Hit a brick and confirm it disappears and cannot score again. |
| REQ-07 | Display and update the score during gameplay. | Start at zero. Destroy three bricks and confirm the total equals three times the configured points per brick. |
| REQ-08 | Display three starting lives and deduct one per missed ball. | Miss once. Lives change from three to two exactly once and the ball resets. Repeat until zero. |
| REQ-09 | Show the win screen when all bricks are destroyed. | Remove the final brick. Active play stops and the win screen shows the final score. |
| REQ-10 | Show game over when no lives remain. | Miss the ball with one life remaining. Active play stops and game over shows the final score. |
| REQ-11 | Restart from either ending with R. | Press R after a win and a loss. Bricks return, score becomes zero, lives become three and a new session can be played. |
| REQ-12 | Show the title, controls and Space start prompt. | On launch, the start screen appears. Space begins gameplay. |

# 7 Risks and validation priorities

| Risk | Effect | Response |
| --- | --- | --- |
| Missed or repeated collisions | The ball passes through a brick or becomes stuck. | Test side and corner contacts and supported speeds. Correct contact position and review update steps if tunnelling occurs. |
| Incorrect state reset | New games retain old score, lives or objects. | Centralise session reset behaviour and repeat the REQ-11 and Q02 checks. |
| Scope growth | Optional work reduces time for core testing. | Complete Must haves before angle tuning or audio. Keep future levels outside scope. |
| Unverified generated code | Code may be incorrect or difficult to explain. | If AI is used, review small changes, check documentation and test each increment. |

# 8 Sources

Sources consulted while defining the problem, scope and requirements for this analysis:

| Source | Used for |
| --- | --- |
| Fontys, Workshop Analysis and Advice (course material) | Definition of analysis, research methods overview, and the Analysis/Advice document structure followed in this document. |
| ictresearchmethods.nl | Overview of research methods referenced in section 4 (available product analysis, expert interview, multi-criteria decision making). |
| MoSCoW prioritisation method | Basis for the Must/Should/Could/Won’t requirement priorities used in sections 5-7. |